# Consteon — Dev Sprint Task List (Worker Activity System)

## Sprint Goal

Deliver Worker Activity View (Core Execution + Reliability Basic)

Includes:

- Attendance

- Task + Checklist

- Timeline (basic)

- Request (basic)

- Offline (basic)

- Notification (minimal)

# 🔴 PRIORITY 1 — CORE EXECUTION (WAJIB SELESAI)

## 1. Attendance Module

### Tasks

- Build AttendanceCard UI

- Implement Check-in (QR / GPS / Manual fallback)

- Implement Check-out

- Add live working timer

- Show verification status (GPS / Manual)

### Logic

- Prevent double check-in

- Disable button on loading

- Save to store (Zustand)

## 2. Task + Checklist Module

### Tasks

- Build TaskCard component

- Build Checklist component

- Build ProgressBar

### Logic

- Update task progress based on checklist

- Auto mark task completed

- Persist state in store

## 3. Report / Evidence Module

### Tasks

- Build PhotoUploader

- Build ReportForm

- Build ReportPreview

### Logic

- Save report locally

- Attach photos (limit size)

- Add to timeline

# 🟠 PRIORITY 2 — TIMELINE (KILLER FEATURE)

## 4. TimelineView

### Tasks

- Create TimelineView component

- Create TimelineItem

- Map events (attendance, task, report)

### Logic

- Merge events (attendance + task + report)

- Sort by timestamp

- Limit display (max 20 items)

## 5. Timeline Insight (Basic)

- Detect simple idle gap (> 30 min)

- Show warning indicator

# 🟡 PRIORITY 3 — REQUEST & APPROVAL

## 6. Request Module

### Tasks

- Build RequestCard

- Build RequestForm

- Add to Today Work (My Requests section)

### Logic

- Create request (leave / manual check-in)

- Update status (pending / approved / rejected)

## 7. Supervisor Approval

- Add Approve / Reject buttons

- Add PIN confirmation modal

# 🔵 PRIORITY 4 — OFFLINE & SYNC (CRITICAL)

## 8. Offline Queue

### Tasks

- Implement useOfflineQueue hook

- Store actions in localStorage

### Actions to support:

- Check-in

- Task update

- Report submission

- Comment

## 9. Sync Engine

- Build syncService

- Retry failed requests

- Mark success / failed

## 10. UI Indicators

- Show "Offline Mode"

- Show "Pending Sync"

- Show "Synced"

# 🟢 PRIORITY 5 — NOTIFICATION (MINIMAL)

## 11. Notification System

### Tasks

- Build NotificationBell

- Build NotificationList

### Events

- Request created

- Request approved/rejected

- Report submitted

# ⚫ PRIORITY 6 — COMMENT / THREAD

## 12. Comment System

- Build CommentList

- Build CommentInput

- Attach to:

  - Task detail

  - Report detail

  - Request detail

# ⚠️ CROSS-CUTTING TASKS (WAJIB)

## Performance

- Memoize Timeline

- Limit list rendering

- Lazy load images

## UX Safety

- Disable button on submit

- Add loading state

- Prevent double click

## Error Handling

- Handle API failure

- Fallback for GPS failure

- Retry upload

# 📦 DEFINITION OF DONE (DOD)

Feature dianggap selesai jika:

- UI tampil sesuai design

- State update benar

- Tidak double action

- Bisa jalan offline

- Sync berhasil saat online

- Tidak crash di low-end device

# 🚀 SPRINT OUTPUT

At the end of sprint:

Worker can:

- Check-in / Check-out

- Execute task + checklist

- Submit report with photo

- See activity timeline

- Create request

- Work offline

Supervisor can:

- See request

- Approve / reject

# 🔥 NOTES

- Jangan overbuild

- Fokus ke flow utama dulu

- Timeline cukup basic (no AI / playback)

End of Sprint Plan